ShiftWise

AI-Powered Restaurant Scheduling Platform

Product Requirements Document

Version 1.0  |  May 2026

Document Purpose

This PRD is the single source of truth for the ShiftWise scheduling platform.

It is written to be handed directly to an AI coding agent or engineering team for implementation.

It covers all product flows, data models, API contracts, business logic, and UI requirements.

# 1. Product Overview

## 1.1 Problem Statement

Restaurant managers spend 3–5 hours per week building schedules manually. They frequently over-staff or under-staff based on gut feel rather than data, resulting in increased labor costs, employee frustration, and poor customer service during peak hours.

## 1.2 Solution

ShiftWise is a web and mobile scheduling platform that automates restaurant staff scheduling using historical sales data, employee availability, and configurable business rules. Employers generate optimized weekly schedules in minutes; employees receive shifts and manage swaps through an app and WhatsApp.

## 1.3 Target Users

| User Type | Description | Primary Actions |
| --- | --- | --- |
| Employer / Manager | Owns or manages a restaurant location | Create workplace, configure rules, generate schedule, approve swaps |
| Employee | Hourly staff member (cook, packer, cashier) | Submit availability, view schedule, offer/accept shift swaps |
| System (Engine) | Automated scheduling optimizer | Ingest data, run constraint solver, output schedule draft |

## 1.4 Tech Stack (Monorepo)

- Frontend: Next.js 14 (App Router) + TypeScript + Tailwind CSS

- Backend: Next.js API routes + Prisma ORM

- Database: PostgreSQL (primary), Redis (session/queue)

- Auth: NextAuth.js with email/password + magic link

- Scheduling Engine: Node.js service with constraint-satisfaction logic

- File Processing: Papaparse (CSV), custom POS adapter layer

- Notifications: WhatsApp Business API (Twilio or Meta direct), push via Firebase

- Deployment: Vercel (frontend/API), Railway or Render (engine service)

# 2. User Flows & Feature Specification

## 2.1 Employer Onboarding Flow

### Step 1 — Account Creation

- Employer visits /signup

- Inputs: full name, email, password (min 8 chars), phone number

- System sends email verification link

- On verify: redirect to /onboarding/workplace

- Data created: User record with role=EMPLOYER

### Step 2 — Create Workplace

- Fields: business name, address, timezone, logo (optional upload)

- Operating hours: per-day builder

- Each day: open toggle, open time, close time, multiple shift windows (e.g. Lunch 11am-2pm, Dinner 5pm-10pm)

- Stored as JSON array of { day, windows: [{ label, start, end }] }

- Data created: Workplace record, linked to Employer user

### Step 3 — Scheduling Preferences

The employer configures constraints that feed the scheduling engine:

| Preference | Type | Description |
| --- | --- | --- |
| staffing_requirements | JSON (per role/day) | Min cooks, packers, cashiers per day or shift window |
| max_weekly_hours | Integer | Hard cap on total weekly hours any employee can be scheduled |
| max_hours_per_employee | Integer | Per-employee weekly hour ceiling (overrideable per employee) |
| overtime_threshold | Integer | Hours after which overtime rules apply (default: 40) |
| overtime_rules | Enum | NONE, FLAG_ONLY, BLOCK (prevent scheduling over threshold) |
| rush_hour_priority | Boolean | Whether to apply performance weighting during peak windows |
| min_employee_availability_hours | Integer | Minimum hours of availability an employee must submit |

### Step 4 — Historical Sales Data Upload

- Employer uploads CSV or POS export covering the past 4 weeks

- Required columns: date (YYYY-MM-DD), hour (0-23), sales_amount (numeric)

- System validates, parses, and stores as HourlySalesData records

- Processing pipeline: normalize by day-of-week → compute average hourly traffic curve → identify peak windows (hours where traffic > 1.5x baseline) → store PeakWindow records

- UI: show a traffic heatmap preview after upload so employer can confirm data looks correct

- Error handling: flag and skip malformed rows, show row-level error report

Agent Note — CSV Processing

The CSV parser must handle: BOM characters, mixed date formats (MM/DD/YYYY and YYYY-MM-DD),

missing hours (fill with 0), and POS exports that include non-data header rows (skip until first numeric date row).

Build a flexible adapter that the employer can configure by mapping their column headers.

## 2.2 Employee Onboarding Flow

### Step 5 — Invite Link Generation

- After completing preferences, system generates a unique invite link: /join/[workplaceSlug]

- workplaceSlug is derived from business name (slugified, deduplicated)

- Employer can regenerate or disable the link from settings

- Link can optionally be set to expire after N days (configurable)

### Step 6 — Employee Registration via Link

- Employee visits /join/[workplaceSlug]

- Page shows business name, logo, and registration form

- Fields: full name, email, phone number, password

- On submit: User record created with role=EMPLOYEE, linked to Workplace

- Employee receives welcome email/WhatsApp confirming their workplace

### Step 7 — Availability Submission

- Employee visits /availability

- UI: 7-day weekly grid with time-range pickers per day

- Each day: available toggle, then one or more time blocks (e.g. 9am-1pm, 4pm-9pm)

- Employee can mark a day as 'unavailable' or 'fully available'

- Availability stored as EmployeeAvailability records (day_of_week, start_time, end_time)

- Employees can update availability at any time; changes take effect on next schedule generation

- Employer is notified when an employee updates availability post-publish

## 2.3 Employer Review & Weight Assignment

### Step 8 — Employee Profile Configuration

After employees join and submit availability, employer reviews each employee and assigns scheduling weights:

| Weight Field | Type / Range | Effect on Scheduling Engine |
| --- | --- | --- |
| role | Enum: COOK, PACK, CASH | Only scheduled for shifts requiring this role (multi-role coming v2) |
| rush_hour_suitability | Integer 1-5 | Higher = prioritized for peak windows when rush_hour_priority=true |
| performance_level | Integer 1-5 | Tiebreaker when multiple employees are eligible for a slot |
| min_hours_guaranteed | Integer | Engine must schedule at least this many hours per week |
| preferred_shift_type | Enum: MORNING, AFTERNOON, EVENING, ANY | Soft preference; engine respects when possible |
| reliability_score | Float 0.0-1.0 | Attendance history score; auto-computed over time, employer-seedable |

## 2.4 Schedule Generation

### Step 9 — Trigger Generation

- Employer navigates to /schedule/generate

- Selects target week (Monday-Sunday)

- Clicks 'Generate Schedule' button

- System validates: all employees have submitted availability, historical data exists, preferences are complete

- Engine job queued; employer sees progress indicator

- Typical generation time: < 10 seconds for restaurants with < 50 employees

### Engine Algorithm — Constraint Satisfaction

The scheduling engine runs a greedy assignment with backtracking, using the following priority order:

- Identify all required shifts: for each day, expand staffing_requirements by role into shift slots

- For each shift slot, collect eligible employees: role matches + available during the shift window

- Score eligible employees: composite_score = (rush_hour_suitability * rush_boost) + performance_level + reliability_score

- Assign highest-scored employee to slot, then remove from eligible pool for overlapping slots

- Check hard constraints: max_hours, overtime_threshold — if violated, pick next candidate

- After initial assignment, fill remaining slots; flag any understaffed slots

- Apply min_hours_guaranteed: if any employee is under their minimum, insert them into an open slot of their preferred type

- Output: ScheduleDraft with all assignments, flag list, and coverage summary

### Step 10 — Employer Reviews Suggested Schedule

- UI: weekly grid view (employees as rows, days as columns, shifts as colored blocks)

- Color coding: green = fully staffed, amber = borderline, red = understaffed slot

- Sidebar shows: total hours per employee, overtime warnings, unfilled slots

- Engine flags displayed inline (e.g. 'Marcus at 39.5 hrs — near limit')

### Step 11 — Manual Editing

- Drag-and-drop shifts between employees and days

- Click a shift to open edit drawer: change employee, start time, end time, role

- Add shift: click empty cell, select employee and time range

- Remove shift: drag to trash or click delete in edit drawer

- Real-time constraint checking: violations shown as inline warnings, not hard blocks

- 'Reset to suggested' button restores the engine's original output

- All edits tracked in ScheduleEdit audit log with timestamp and user

## 2.5 Publishing & Notifications

### Step 12 — Publish

- Employer clicks 'Publish Schedule'

- Schedule status changes from DRAFT to PUBLISHED

- Each employee receives:

  - In-app push notification: 'Your schedule for [week] is ready'

  - WhatsApp message: personalized message listing their shifts for the week

- In-app notification links to /schedule/[weekId] showing the full published schedule

- Employer can re-publish (e.g. after edits post-swap); employees re-notified only of their changed shifts

### WhatsApp Message Format

WhatsApp Template (must be pre-approved by Meta)

Hi {{employee_name}}, your schedule at {{restaurant_name}} for the week of {{week_start}} is ready!

Your shifts:

{{shift_list}} (each shift formatted as: Mon Jun 2 — 9:00 AM to 3:00 PM (Cook))

Total hours: {{total_hours}}

View full schedule: {{schedule_link}}

Reply SWAP to offer a shift for coverage.

## 2.6 Shift Swap Flow

### Steps 13-15 — Offer, Accept, Approve

- Employee A taps 'Offer Shift' on one of their scheduled shifts

- System identifies eligible takers: same role, available that day, would not exceed their hour limits

- All eligible employees receive push notification + optional WhatsApp: '[Name] is offering their [Day, Time] shift. Tap to claim.'

- Employee B taps 'Claim Shift' — creates a ShiftSwapRequest record with status=PENDING

- Employer sees pending swap in dashboard notification badge

- Employer approves or rejects with optional note

- On approval: schedule updated, both employees notified. Employee A released, Employee B assigned.

- On rejection: Employee B notified, shift re-offered to remaining eligible employees

- Swap history stored on the schedule for audit purposes

# 3. Data Models

## 3.1 Core Schema

All models use PostgreSQL via Prisma. UUIDs for all primary keys.

### User

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| email | String UNIQUE |  |
| password_hash | String | bcrypt, never stored plain |
| name | String |  |
| phone | String? | E.164 format |
| role | Enum: EMPLOYER, EMPLOYEE |  |
| email_verified_at | DateTime? | Null until email confirmed |
| created_at / updated_at | DateTime |  |

### Workplace

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| owner_id | UUID FK → User | The employer who created the workplace |
| name | String |  |
| slug | String UNIQUE | URL-safe, used in invite link |
| address | String? |  |
| timezone | String | IANA timezone string e.g. America/Toronto |
| operating_hours | JSON | Array of { day, windows: [{ label, start, end }] } |
| invite_token | String UNIQUE | Random token; regeneratable |
| invite_expires_at | DateTime? | Optional expiry |

### SchedulingPreferences (1:1 with Workplace)

| Field | Type | Notes |
| --- | --- | --- |
| staffing_requirements | JSON | { role: { day: { min_count } } } |
| max_weekly_hours | Integer | Default 40 |
| max_hours_per_employee | Integer | Default 40 |
| overtime_threshold | Integer | Default 40 |
| overtime_rules | Enum | NONE ¦ FLAG_ONLY ¦ BLOCK |
| rush_hour_priority | Boolean | Default true |
| min_employee_availability_hours | Integer | Default 8 |

### EmployeeProfile (1:1 with User, for EMPLOYEE role)

| Field | Type | Notes |
| --- | --- | --- |
| workplace_id | UUID FK |  |
| role | Enum: COOK, PACK, CASH | Assigned by employer |
| rush_hour_suitability | Integer 1-5 | Default 3 |
| performance_level | Integer 1-5 | Default 3 |
| min_hours_guaranteed | Integer | Default 0 |
| preferred_shift_type | Enum | MORNING ¦ AFTERNOON ¦ EVENING ¦ ANY |
| reliability_score | Float 0.0-1.0 | Auto-updated; employer can seed initial value |

### EmployeeAvailability

| Field | Type | Notes |
| --- | --- | --- |
| employee_id | UUID FK → User |  |
| day_of_week | Integer 0-6 | 0=Sunday, 1=Monday... |
| start_time | String | HH:MM in workplace timezone |
| end_time | String | HH:MM in workplace timezone |
| effective_from | Date? | For future-dated availability changes |

### HourlySalesData

| Field | Type | Notes |
| --- | --- | --- |
| workplace_id | UUID FK |  |
| date | Date | The specific calendar date |
| hour | Integer 0-23 | Hour of day |
| sales_amount | Decimal | Raw sales figure from POS |
| source | String | Filename or POS system identifier |

### WeeklySchedule

| Field | Type | Notes |
| --- | --- | --- |
| workplace_id | UUID FK |  |
| week_start | Date | Always a Monday |
| status | Enum | DRAFT ¦ PUBLISHED ¦ ARCHIVED |
| generated_at | DateTime | When engine produced this draft |
| published_at | DateTime? | Null until published |

### ScheduleShift

| Field | Type | Notes |
| --- | --- | --- |
| schedule_id | UUID FK → WeeklySchedule |  |
| employee_id | UUID FK → User |  |
| date | Date | Specific shift date |
| start_time | String | HH:MM |
| end_time | String | HH:MM |
| role | Enum: COOK, PACK, CASH | Role for this specific shift |
| is_engine_suggested | Boolean | False if manually added/moved |
| swap_status | Enum | NONE ¦ OFFERED ¦ SWAPPED |

### ShiftSwapRequest

| Field | Type | Notes |
| --- | --- | --- |
| shift_id | UUID FK → ScheduleShift | The offered shift |
| offering_employee_id | UUID FK | Who is giving up the shift |
| claiming_employee_id | UUID FK? | Who claimed it (null until claimed) |
| status | Enum | OPEN ¦ CLAIMED ¦ APPROVED ¦ REJECTED ¦ CANCELLED |
| employer_note | String? | Optional rejection/approval message |
| resolved_at | DateTime? | When approved or rejected |

# 4. API Contracts

## 4.1 Auth

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/signup | Create employer account, send verification email |
| POST | /api/auth/login | Authenticate, return session token |
| POST | /api/auth/verify-email | Verify token from email link |
| POST | /api/auth/logout | Invalidate session |

## 4.2 Workplace & Preferences

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/workplace | Create workplace (employer only) |
| GET | /api/workplace/:id | Get workplace details |
| PUT | /api/workplace/:id | Update name, hours, settings |
| PUT | /api/workplace/:id/preferences | Save scheduling preferences |
| POST | /api/workplace/:id/invite/regenerate | Generate new invite token |
| POST | /api/join/:slug | Employee registers via invite link |

## 4.3 Sales Data

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/workplace/:id/sales-data | Upload CSV; multipart/form-data |
| GET | /api/workplace/:id/sales-data/summary | Return traffic heatmap data for preview |
| DELETE | /api/workplace/:id/sales-data | Clear all sales data (re-upload) |

## 4.4 Employees

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/workplace/:id/employees | List all employees with profiles |
| PUT | /api/employees/:id/profile | Employer updates weights/role for an employee |
| PUT | /api/employees/:id/availability | Employee submits/updates availability |
| GET | /api/employees/:id/availability | Get employee's current availability |

## 4.5 Scheduling

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/schedules/generate | Queue engine job; body: { workplace_id, week_start } |
| GET | /api/schedules/:id | Get schedule with all shifts |
| GET | /api/schedules/:id/status | Poll generation progress |
| PUT | /api/schedules/:id/shifts | Batch update shifts (manual edits) |
| POST | /api/schedules/:id/shifts | Add a new shift manually |
| DELETE | /api/schedules/:id/shifts/:shiftId | Remove a shift |
| POST | /api/schedules/:id/publish | Publish schedule; triggers notifications |

## 4.6 Shift Swaps

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/shifts/:shiftId/offer | Employee offers shift; notifies eligible takers |
| POST | /api/swaps/:swapId/claim | Employee claims offered shift |
| POST | /api/swaps/:swapId/approve | Employer approves swap; updates schedule |
| POST | /api/swaps/:swapId/reject | Employer rejects; re-notifies eligible |
| GET | /api/workplace/:id/swaps/pending | List all pending swap requests for employer |

# 5. UI Screens & Components

## 5.1 Employer Screens

| Screen | Route | Key Components |
| --- | --- | --- |
| Dashboard | /dashboard | Stats bar, this-week schedule preview, pending swap alerts, quick actions |
| Onboarding — Workplace | /onboarding/workplace | Business info form, operating hours day-builder |
| Onboarding — Preferences | /onboarding/preferences | Staffing table by role/day, hour limits, toggles |
| Onboarding — Upload Data | /onboarding/data | Drag-drop CSV uploader, column mapper, heatmap preview |
| Employee Roster | /employees | Table: name, role, weights, availability status, edit drawer |
| Generate Schedule | /schedule/generate | Week picker, validation checklist, generate button, progress |
| Schedule Editor | /schedule/:weekId/edit | Weekly grid, drag-drop shifts, sidebar stats, publish button |
| Schedule View | /schedule/:weekId | Read-only published schedule, swap badge |
| Swap Management | /swaps | Pending swaps list, approve/reject with note |
| Settings | /settings | Invite link, WhatsApp config, preferences edit |

## 5.2 Employee Screens

| Screen | Route | Key Components |
| --- | --- | --- |
| Join Workplace | /join/:slug | Registration form with workplace branding |
| Availability | /availability | 7-day grid with time-range pickers |
| My Schedule | /my-schedule | Week view of own shifts, offer-swap button per shift |
| Open Shifts | /open-shifts | Shifts available to claim, claim button |
| Notifications | /notifications | Swap offers, schedule published, approvals |

# 6. Notifications System

## 6.1 WhatsApp Integration

- Provider: Twilio WhatsApp Business API (or Meta Cloud API directly)

- All messages use pre-approved Meta message templates

- Template variables passed at send-time; no free-form messages to unverified users

- Opt-out: employees can reply STOP; system marks whatsapp_opted_out=true on their profile

- Required templates to create and submit for Meta approval:

  - schedule_published — weekly schedule with shift list

  - shift_swap_offer — notification to eligible employees

  - shift_swap_claimed — notify offeror that someone claimed

  - shift_swap_approved — notify both parties of approval

  - shift_swap_rejected — notify claimer of rejection

## 6.2 In-App Push (Firebase)

- Web push via Firebase Cloud Messaging (FCM)

- Store FCM token on User record; refresh on login

- Notification types mirror WhatsApp templates

- In-app notification bell icon with unread count badge

## 6.3 Email

- Provider: Resend or SendGrid

- Transactional only: email verification, password reset, schedule published (fallback if no WhatsApp)

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Schedule generation < 10s for up to 50 employees. API responses < 500ms p95. |
| Scalability | Architecture must support multiple workplaces per employer account (v2 feature). |
| Security | All passwords hashed with bcrypt (cost 12). JWT tokens expire in 7 days. HTTPS everywhere. |
| Data Privacy | Employee data accessible only to the employer of their workplace. PIPEDA compliant (Canada). |
| Availability | 99.5% uptime SLA. Vercel/Railway handle this via platform SLA. |
| Mobile | Responsive web first. Employee screens optimized for 375px viewport minimum. |
| Accessibility | WCAG 2.1 AA for all employer-facing screens. |
| Timezone | All times stored in UTC. Displayed in workplace timezone. Never mix timezone contexts. |

# 8. Implementation Roadmap — What You Need to Do

This section is your personal checklist. Everything below is ordered so each phase unblocks the next. Checkboxes are yours to track.

Read this first

You have a monorepo with a demo already. The agent will scaffold missing pieces;

your job is to make product decisions, configure external services, and test each milestone.

Estimated total build time with AI agent: 3-6 weeks depending on review cycles.

## Phase 0 — External Accounts (do this before writing any code)

- [ ]  Create a Meta Business Account at business.facebook.com

- [ ]  Apply for WhatsApp Business API access (Meta) — takes 24-72 hours

- [ ]  Create WhatsApp message templates (copy from Section 6.1) — submit for Meta approval (takes 24-48h)

- [ ]  OR: Create a Twilio account, enable WhatsApp Sandbox for dev testing

- [ ]  Create a Firebase project — enable Cloud Messaging, download service account JSON

- [ ]  Create a Resend (or SendGrid) account — verify your sending domain

- [ ]  Create a Vercel account, link your monorepo

- [ ]  Create a Railway (or Render) account for the scheduling engine service

- [ ]  Create a Neon or Supabase account for managed PostgreSQL

- [ ]  Create an Upstash account for managed Redis

Collect all API keys and store them in a .env.local file — never commit to git.

## Phase 1 — Database & Auth (Week 1)

- [ ]  Tell the agent: implement the Prisma schema from Section 3 of the PRD

- [ ]  Run prisma migrate dev to generate tables

- [ ]  Tell the agent: implement NextAuth.js with email/password provider, using Prisma adapter

- [ ]  Tell the agent: build /api/auth/signup with email verification flow using Resend

- [ ]  Test: create an employer account, verify email, log in

- [ ]  Tell the agent: build /api/auth/login and session handling

- [ ]  Test: session persists across page refreshes

## Phase 2 — Employer Onboarding (Week 1-2)

- [ ]  Tell the agent: build the /onboarding/workplace screen — business info form + operating hours day-builder

- [ ]  Tell the agent: build /api/workplace POST endpoint and Workplace model creation

- [ ]  Tell the agent: build /onboarding/preferences screen — staffing table, hour limits, toggles

- [ ]  Tell the agent: build /api/workplace/:id/preferences PUT endpoint

- [ ]  Test: complete full onboarding, verify data saved in DB with Prisma Studio

- [ ]  Tell the agent: generate invite link on workplace creation, display on /settings

## Phase 3 — CSV Upload & Sales Data Processing (Week 2)

- [ ]  Tell the agent: build the CSV upload UI (drag-drop) and /api/workplace/:id/sales-data POST endpoint

- [ ]  Tell the agent: build the CSV parser using Papaparse — handle the edge cases in Section 2.1 Step 4

- [ ]  Tell the agent: build the traffic analysis pipeline — normalize by day-of-week, compute peak windows

- [ ]  Tell the agent: build the heatmap preview component using the /sales-data/summary endpoint

- [ ]  Test: upload a real CSV export from a POS system, verify heatmap looks correct

- [ ]  Decision needed: do you have real historical data to test with? If not, generate synthetic data

## Phase 4 — Employee Onboarding (Week 2)

- [ ]  Tell the agent: build /join/:slug page with registration form and workplace branding

- [ ]  Tell the agent: build /api/join/:slug POST endpoint — creates Employee user, links to workplace

- [ ]  Tell the agent: build /availability page — 7-day grid with time-range pickers

- [ ]  Tell the agent: build /api/employees/:id/availability PUT endpoint

- [ ]  Test: use a different browser/incognito to register as an employee, submit availability

- [ ]  Verify: employer can see the new employee in /employees roster

## Phase 5 — Employee Weights & Roster (Week 2-3)

- [ ]  Tell the agent: build /employees page — table with name, role, availability status, weights

- [ ]  Tell the agent: build the employee edit drawer — all fields from EmployeeProfile schema

- [ ]  Tell the agent: build /api/employees/:id/profile PUT endpoint

- [ ]  Test: assign roles and weights to test employees, verify saved

## Phase 6 — Scheduling Engine (Week 3 — most complex phase)

- [ ]  Tell the agent: create a standalone Node.js scheduling engine service (separate from Next.js API)

- [ ]  Tell the agent: implement the greedy constraint-satisfaction algorithm from Section 2.4

- [ ]  Tell the agent: engine reads all inputs via DB, outputs ScheduleShift records

- [ ]  Tell the agent: build /api/schedules/generate endpoint — queues engine job via Redis BullMQ

- [ ]  Tell the agent: build /api/schedules/:id/status polling endpoint

- [ ]  Test: trigger generation, poll until complete, verify shifts created in DB

- [ ]  Review the engine output manually — check it respects availability, roles, and hour limits

- [ ]  Decision: acceptable quality threshold — if < 80% of slots filled, consider loosening constraints

## Phase 7 — Schedule UI & Manual Editing (Week 3-4)

- [ ]  Tell the agent: build the weekly grid schedule editor at /schedule/:weekId/edit

- [ ]  Tell the agent: implement drag-and-drop using @dnd-kit/core

- [ ]  Tell the agent: build real-time constraint warning overlay (hours, overtime)

- [ ]  Tell the agent: implement shift edit drawer (change time, employee, role)

- [ ]  Tell the agent: build sidebar stats panel (hours per employee, flag list)

- [ ]  Tell the agent: implement 'Reset to suggested' functionality

- [ ]  Test: drag shifts around, verify DB updates and warnings trigger correctly

## Phase 8 — Publishing & Notifications (Week 4)

- [ ]  Tell the agent: build /api/schedules/:id/publish endpoint

- [ ]  Configure Firebase FCM: add service account JSON to env vars

- [ ]  Tell the agent: implement FCM push notification on schedule publish

- [ ]  Configure WhatsApp: add Twilio credentials (or Meta token) to env vars

- [ ]  Tell the agent: implement WhatsApp message send using the template from Section 6.1

- [ ]  Test: publish a schedule, verify both push notification and WhatsApp message received

- [ ]  Decision: test on your own phone first before connecting real employees

## Phase 9 — Shift Swaps (Week 4-5)

- [ ]  Tell the agent: build the swap offer flow — offer button, eligible employee filtering, notifications

- [ ]  Tell the agent: build /open-shifts employee screen

- [ ]  Tell the agent: build the claim flow and ShiftSwapRequest creation

- [ ]  Tell the agent: build /swaps employer screen with approve/reject and note

- [ ]  Tell the agent: implement schedule auto-update on swap approval

- [ ]  Tell the agent: send WhatsApp + push notifications at each swap state transition

- [ ]  Test: full swap cycle — offer, claim, approve, verify schedule updated

## Phase 10 — Polish, QA & Deploy (Week 5-6)

- [ ]  Tell the agent: audit all screens for mobile responsiveness (375px minimum)

- [ ]  Tell the agent: add loading states, empty states, and error boundaries to all pages

- [ ]  Tell the agent: implement rate limiting on all API endpoints (upstash/ratelimit)

- [ ]  Tell the agent: add input validation with Zod on all API routes

- [ ]  Manual QA: complete the entire employer flow end-to-end with test data

- [ ]  Manual QA: complete the entire employee flow end-to-end

- [ ]  Manual QA: full swap cycle with real phone numbers

- [ ]  Set up Vercel environment variables (all .env.local keys)

- [ ]  Deploy engine service to Railway with env vars

- [ ]  Deploy frontend to Vercel, run production smoke test

- [ ]  Point your domain DNS to Vercel

- [ ]  Submit WhatsApp templates to Meta for production approval if still pending

## Environment Variables Checklist

| Variable | Source | Used For |
| --- | --- | --- |
| DATABASE_URL | Neon / Supabase | Prisma DB connection |
| REDIS_URL | Upstash | BullMQ job queue |
| NEXTAUTH_SECRET | Generate random | Session encryption |
| NEXTAUTH_URL | Your domain | Auth redirect base URL |
| RESEND_API_KEY | Resend dashboard | Transactional email |
| FIREBASE_SERVICE_ACCOUNT_JSON | Firebase console | FCM push notifications |
| TWILIO_ACCOUNT_SID | Twilio console | WhatsApp API |
| TWILIO_AUTH_TOKEN | Twilio console | WhatsApp API |
| TWILIO_WHATSAPP_FROM | Twilio console | Sender number (+1415...) |
| ENGINE_SERVICE_URL | Railway deploy URL | Schedule generation calls |
| ENGINE_SECRET_KEY | Generate random | Internal service auth |

# 9. Instructions for the AI Coding Agent

Hand this section directly to your agent along with the full PRD

The agent should read the entire PRD before writing any code.

All implementation decisions, data models, and API contracts in this document are final.

When in doubt, implement the simpler interpretation and flag the ambiguity.

## 9.1 Monorepo Structure

Work within the existing monorepo. Target structure:

- apps/web — Next.js 14 frontend + API routes

- apps/engine — Node.js scheduling engine (standalone service)

- packages/db — Prisma schema and client (shared)

- packages/types — Shared TypeScript types

- packages/notifications — WhatsApp + FCM send helpers (shared)

## 9.2 Code Standards

- TypeScript strict mode everywhere

- All API routes: validate input with Zod, return typed responses

- All DB queries through Prisma client — no raw SQL except for analytics aggregations

- Error responses: { error: string, code: string } — never expose stack traces to client

- All times stored as UTC ISO 8601 strings in DB; converted to workplace timezone for display

- No business logic in React components — all in API routes or service files

## 9.3 Scheduling Engine Specifics

- Build as a separate Express.js service in apps/engine

- Expose POST /generate endpoint — accepts { scheduleId, workplaceId, weekStart }

- Authenticate with ENGINE_SECRET_KEY header

- Read all data from PostgreSQL via shared Prisma package

- Implement the algorithm exactly as specified in Section 2.4

- Write results directly to ScheduleShift table, update WeeklySchedule status

- If generation fails: set schedule status=DRAFT with error_message field, never throw unhandled

## 9.4 Key Files to Create

- packages/db/prisma/schema.prisma — full schema from Section 3

- apps/web/lib/scheduling/ — engine client and generation hooks

- apps/web/lib/notifications/ — WhatsApp and FCM send functions

- apps/web/components/schedule/ — ScheduleGrid, ShiftBlock, EditDrawer

- apps/web/components/availability/ — WeeklyAvailabilityGrid

- apps/engine/src/algorithm/ — ConstraintSolver, ShiftAssigner, PeakWindowAnalyzer

— End of Document —